# Phase 1 – Pre Contract phase

# Overview and Goals

This proposal outlines the design and development of a centralized, AI-driven Pre-Contract Platform purpose-built for the construction industry. The platform utilizes a coordinated Multi-Agent System (MAS) that consolidates from tendering, engineering, costing, procurement, sustainability, ICV & Economic Gardening, and bid submission into strategic AI agents, orchestrated through a unified dashboard.

The platform is designed to dramatically reduce bid-preparation effort, enhance accuracy, improve compliance, and increase win probability while embedding innovation, sustainability, and cost efficiency early in the tender lifecycle.

Core Goals:

- Automate manual, repetitive tasks across the pre-contract lifecycle.

- Improve design optimization through generative engineering and BIM-based simulations.

- Increase cost estimation accuracy using ML-powered forecasting and supplier/QS data.

- Ensure complete compliance with Oman Tender Law, ICV & Economic Gardening requirements, and sustainability standards.

- Optimize procurement through KYC/AML checks, risk scoring, TCO analysis, and local supplier mapping.

- Integrate multi-disciplinary insights into a single, intelligent dashboard.

- Deliver a pilot-ready, fully functional AI-based tender submission workflow.

AI Agent Team:

The platform's intelligence is powered by a coordinated Multi-Agent System (MAS) with a centralized orchestrator ensuring seamless interaction and decision-flow across the system, including;

- Bid Intelligence & Collaboration Agent:

Purpose: To analyse tender documents with high accuracy, extract all technical and commercial requirements, and enable efficient multi-team collaboration using BIM and secure audit mechanisms.

Functionalities:

- Analyse tender documents using AI/OCR/computer vision to extract specifications, requirements, evaluation criteria, and key compliance items, ensuring complete understanding of the tender scope.

- Enable real-time collaboration among internal teams through BIM markups, comments, and shared models, ensuring that engineering, QS, planning, and management teams stay aligned.

- Ensure transparency and immutability of tender-related actions using blockchain, providing a fully traceable record of every modification, comment, and approval.

- Manage client interactions during the bidding phase by organizing communications and ensuring accurate, consistent updates based on internal progress.

Tools & Integrations: - Autodesk Construction Cloud, BIM Collaborate Pro, Bluebeam Revu, Blockchain layer, AI/OCR/CV.

- Smart & Sustainability Design Agent:

Purpose: To generate optimized, environmentally responsible, and cost-effective design alternatives early in the bidding stage.

Functionalities:

- Use generative AI to suggest alternative design options that minimize costs, reduce material waste upto 10%, and comply with sustainability requirements.

- Evaluate environmental performance including energy demand, carbon footprint, and resource efficiency to ensure alignment with global sustainability standards.

- Assess site conditions including topography, climate influences, ground features, access constraints, and environmental sensitivities using GIS and satellite imagery to support informed early-stage design decisions.

- Perform structural and design feasibility analysis to confirm that proposed design solutions are safe, practical, and compliant with technical expectations.

- Conduct early clash detection on BIM models to reduce design conflicts and prevent costly rework during the later phases.

- Generate cost-optimized and sustainability-focused design alternatives specifically tailored to the tender’s scope and technical expectations.

- Analyze tender requirements using AI to identify engineering expectation and simulate construction sequences using BIM 4D tools to develop detailed, efficient methodologies incorporating lean construction, modular options, and innovative materials.

Tools & Integrations: - Autodesk Generative Design, InfraWorks, Formit Pro, Revit, AutoCAD Civil 3D, AutoCAD Map 3D, Structural Analysis for Revit, Autodesk Spacemaker, GIS + Satellite Imagery, iConstruct PRO, OpenBuildings Designer.

- Bids Preparation Agent:

Purpose: To prepare complete, compliant, and competitive bids by automating requirement extraction, cost estimation, risk identification, ICV & Economic Gardening alignment, vendor on boarding, construction methodology, and the final bid submission package.

Functionalities:

Bid Preparation Agent:

- Extract and organize deliverables, timelines, technical specifications, and evaluation criteria using AI for accurate bid structuring.

- Analyse past tender documents to understand tender structure, winning strategies, compliance expectations (Oman Tender Law and ICV & Economic Gardening requirements), and rejection factors, ensuring future bids are aligned with proven success indicators.

- Benchmark competitor tendencies, pricing behaviour’s, and ICV & Economic Gardening performance using historical tender data and supplier/subcontractor price inputs.

- Extract precise quantities using BIM 5D and integrate QS consultant, supplier, and subcontractor pricing to calculate cost accurate and market-aligned cost estimates.

- Apply TCO analysis using SAP ERP and Coupa to prioritize value over price, with CEO approval for budget overruns, ensuring cost savings for the company.

- Conduct risk analysis covering cost, schedule, supplier reliability, historical tender rejection reasons and compliance issues, using predictive analytics to recommend mitigation measures.

- Use pricing data from QS consultants and suppliers/subcontractors to prioritize local suppliers and document their ICV & Economic Gardening contributions (e.g., local labor, materials) within the bid, ensuring full alignment with ICV & Economic Gardening and tender requirements identified through reverse engineering.

- Identify, verify and on board local vendors and subcontractors under the Economic Gardening MOU by leveraging QS pricing data and the OCCI Musandam network, automating SAP-based workflows for documentation collection, license validation, ICV & Economic Gardening contribution tracking, and KYC/AML checks, while applying ML-driven risk assessments and ensuring compliance with Royal Decree 79/2010 and labor/environmental regulations.

Bid Optimization Agent:

- Recommend alternative materials and methods that reduce cost, optimize resource allocation and eliminate waste while maintaining technical performance and sustainability values.

- Generate professional, technically accurate construction statements that highlight innovation, new trends, new materials, lean methodologies, sustainability, and value engineering, aligned with client expectations.

- Highlight sustainability strategies, innovative technologies (Digital Twins, modular construction, 3D printing), value engineering, and lean construction in the bid to differentiate the submission.

Bid Finalization Agent:

- Use AI to review the bid package for completeness, compliance, pricing accuracy, and adherence to tender requirements, flagging any missing for correction before submission.

- Use Salesforce to analyze client preference insights to tailor the bid submission focus, emphasizing aspects valued most by the specific client (such as sustainability, ICV & Economic Gardening, cost efficiency).

- Produce a polished, visually compelling submission package including BIM visuals, 3D renders, Power BI dashboards, and structured technical documents.

Tools & Integrations: - Autodesk Construction Cloud (5D/4D), Takeoff CLOUD, SAP ERP, SAP Ariba, Coupa, Primavera Risk Analysis, SYNCHRO 4D Pro, Power BI, 3DS Max, Salesforce.

- Project Financials Agent:

Purpose: To generate accurate cost projections, financial breakdowns, and risk forecasts using BIM quantities, market prices, and historical data.

Functionalities:

- Extract quantities from BIM models to produce precise cost breakdowns for materials, labor, and equipment.

- Calculate project costs using integrated pricing from suppliers, QS consultants, and subcontractors, ensuring alignment with market conditions.

- Generate financial dashboards that present cost summaries, cash flow projections, and budget scenarios to support informed decision-making.

- Conduct financial risk assessments to identify potential budget overruns, price volatility, or cash flow issues early in the bid cycle.

Tools & Integrations: - BIM 5D tools, SAP ERP, Coupa, Power BI, ML-based cost prediction models

- Project Management Planning Agent:

Purpose: To build accurate project schedules, simulate construction progress, and assess project risks during the pre-contract stage.
Functionalities:

- Develop 4D construction schedules based on tender requirements using BIM-linked planning tools, targeting reduced timelines and optimized sequencing.

- Simulate construction processes virtually to identify potential challenges or conflicts before execution.

- Perform risk analysis covering time, cost, resourcing, and logistical considerations using predictive analytics.

- Establish project management frameworks defining milestones, critical paths, and key resource requirements.

Tools & Integrations: - Oracle Primavera P6, SYNCHRO 4D Pro, Autodesk ACC, ALICE, Predictive Analytics.

- ICV & Economic Gardening Planning Agent:

Purpose: To ensure compliance with Oman’s In-Country Value requirements by optimizing the use of local suppliers, materials, and workforce.

Functionalities:

- Analyze local supplier and workforce availability using pricing data and regional vendor insights to align with ICV & Economic Gardening expectations.

- Create ICV & Economic Gardening dashboards that track local material use, local and labor contributions.

- Integrate ICV & Economic Gardening priorities into the bid preparation workflows, ensuring tender submissions meet or exceed ICV & Economic Gardening requirements and engaging local stakeholders for support.

Tools & Integrations: - SAP ERP, SAP Ariba, Power BI, Local Supplier Databases (OCCI).

- Procurement Planning Agent:

Purpose: To align procurement needs with BIM-derived material forecasts and ensure procurement follows best practices, reduces risks, and enhances supplier relationships.

Functionalities:

- Use BIM 5D forecasts to plan material requirements accurately and align procurement with the project’s schedule and budget.

- Apply TCO analysis in SAP ERP to evaluate procurement options beyond price, ensuring long-term value and cost efficiency.

- Strengthen supplier trust and prevent downstream failures by sharing BIM schedules for transparency, using BIM 4D and SAP ERP BOQ/budget checks to flag issues early, and ensuring precise specifications and reliable supplier selection through SAP vendor performance tracking and SRM tools.

- Emulate best practices like Toyota’s just-in-time procurement and Amazon’s data-driven supplier assessment to improve procurement strategy.

- Support long-term supplier relationship cultivation through SRM tools and transparent data sharing.

Tools & Integrations: - SAP ERP, SAP Ariba, BIM 5D, SRM tools, Coupa, Power BI.

- Stakeholder Engagement Agent:

Purpose: To strengthen engagement with local communities, regulatory bodies, and project stakeholders through structured communication and sentiment insights.

Functionalities:

- Engage with local community groups, regulators, and government entities to support ICV & Economic Gardening   initiatives and project acceptance.

- Share project updates with stakeholders through a stakeholder platform to maintain transparency and trust.

- Use social media analytics to monitor public and community sentiment, enabling proactive response to emerging concerns or risks.

Tools & Integrations:- Stakeholder Engagement Platform, Social Media Analytics Tools, Salesforce

- Monitoring, Control & Corrective Actions Agent:

Purpose: To provide real-time visibility into bid preparation progress and support timely corrective actions using interactive dashboards.

Functionalities:

- Display task completion vs planned data, milestone achievements, and resource utilization metrics and high-level summary using real-time inputs from BIM and ERP systems.

- Track bid preparation tasks in real-time using Autodesk Construction Cloud workflows and SAP ERP milestones.

- Monitor ongoing bid preparation activities and detect deviations from planned timelines.

- Recommend corrective actions by notifying relevant teams when delays or issues occur.

- Present current project health indicators, critical bottlenecks, and critical tasks ahead in an intuitive format.

- Monitor real-time issues using integrated Autodesk and SAP ERP data.

- Trigger escalation alerts through project communication tools for critical tasks that become overdue and recommends expedited workflows.

Tools & Integrations:- Autodesk Construction Cloud, SAP ERP, Procore, Primavera P6, Power BI

- Central Orchestration Agent:

Purpose: To act as the central intelligence layer that coordinates workflows, synchronizes data, and manages approvals across all AI agents.

Functionalities:

- Orchestrate cross-agent workflows by ensuring outputs from one agent automatically trigger the next relevant process.

- Route data between BIM systems, SAP ERP, Ariba, Salesforce, Power BI, and other platforms to maintain unified information flow.

- Manage approval workflows such as finance approvals, procurement checks, and compliance reviews through a controlled human-in-loop mechanism.

- Maintain dependencies across agents for example, automatically recalculating cost, schedule, and ICV & Economic Gardening impact when design changes occur.

- Ensure full traceability and governance using centralized audit logs and API-based integrations.

Unified Dashboard:

The entire multi-agent system is controlled through a single interactive dashboard enabling:

- Real-time monitoring of all 9 main agents + Orchestrator agent.

- Execution controls (start, stop, override automated processes)

- Progress tracking across tender, design, cost, procurement, ICV & Economic Gardening, and VE modules.

- Full audit history of all AI-generated actions.

- Consolidated analytics and reports for informed decision-making.

# Requirements Summary

The client seeks to implement AI Agents across the pre-contract lifecycle to improve bid success, cost accuracy, compliance, and sustainability. This phase establishes the foundation for multi-agent AI integration (MAS) that automates and optimizes tendering, design, cost estimation, procurement planning, and ICV & Economic Gardening compliance.

Key Requirements:

- Automate tender parsing, compliance mapping, and bid drafting.

- Enable generative design and engineering simulations via BIM.

- Integrate QS consultant data and supplier pricing for accurate cost estimation.

- Automate vendor onboarding with full KYC/AML and ICV & Economic Gardening validations.

- Provide 4D construction methodology and VE simulations.

- Predict cost, schedule, and supplier risks, and analyze sustainability and ICV & Economic Gardening alignment.

- Deliver real-time dashboards for bid progress, status, and insights derived from procurement data, sustainability analysis, and cost estimation.

- Integrate with ERP (SAP), BIM tools (Revit/ACC), Primavera, Salesforce, and procurement systems.

# Scope of Services:

Multi-Agent System (MAS) Development

This phase establishes the foundation for a multi-agent AI system (MAS) that automates and optimizes tendering, design, cost estimation, procurement planning, and ICV & Economic Gardening compliance. The agents will be developed and orchestrated using a modern framework, including LangGraph, CrewAI, and Agent Development Kit (ADK) to ensure robust task delegation, state management, and seamless cross-agent collaboration.

- Bid Analysis & Collaboration Agent

- Smart & Sustainability Design Agent

- Bids Preparation Agent

- Project Financials Agent

- Project Management Planning Agent

- ICV & Economic Gardening Planning Agent

- Procurement Planning Agent

- Stakeholder Engagement Agent

- Monitoring, Control & Corrective Actions Agent

- Central Orchestration Agent

Centralized Dashboard Development:

- Real-time Monitoring - End-to-end monitoring of agent activity and outputs.

- Interactive Control - Start/stop/override controls for all automated processes.

- Unified Workflow management - Single interface to manage entire bid preparation journey.

- Consolidated Analytics - Integrated reporting and performance visualization.

Core Deliverables:

- Centralized AI Dashboard for real-time agent interaction

- Nine AI Agents + Central Orchestration Layer

- Data Integration Layer for SAP, Ariba, ACC, Revit, Primavera, Salesforce

- Automated vendor/subcontractor on boarding workflows with KYC/AML/ICV & Economic Gardening

- QTO and cost forecasting engine

- Generative design and sustainability simulation engine

- Procurement risk scoring and TCO analysis module

- Complete ICV & Economic Gardening automation workflow

- 4D methodology, VE, and innovation simulation engine

- Final pilot deployment for end-to-end tender automation.

# Tech Stack:

| Frontend | ReactJS |
| --- | --- |
| Backend | Python Fast API |
| Core Systems | SAP ERP, SAP Ariba, Coupa Autodesk BIM (Revit, ACC), Oracle Primavera, Salesforce |
| AI & ML Stack | OpenAI LLMs, Custom ML Models (forecasting, supplier risk, schedule), Generative Design (Autodesk, Spacemaker), Agent memory and State management |
| BIM & Visualization | SYNCHRO 4D, 3DS Max, Digital Twin, GIS |
| Field Devices | Construction robots, Wearables, Drones, IoT sensors |
| AI Orchestration | LangGraph/CrewAI/GoogleADK/Any ADK |
| Data & Integration | MuleSoft, Autodesk Forge/Tandem APIs, OCCI, KYC/AML APIs |
| Analytics | Power BI, Python ML pipelines |
| Security | OAuth2, JWT, Blockchain, Data encryption (AES256 / cloud KMS), MCP |

# Flow Diagram:

|  | Flow Diagram |  |  |
| --- | --- | --- | --- |
|  | Dashboard User (Manager/ Estimator/Officer) | Backend Python FastAPI Frontend Web Application ReactJs JWT |  |
|  | AI Orchestrator | LangGraph/CrewAI/GoogleADK/Any ADK |  |
|  | Multi Agent AI Layer & AI/ML Core | Specialized AI Agent, GPT-4o / Mistral (LLM), Custom ML Models, Vector DB (Knowledgebase), Generative Design (Autodesk, Spacemaker), Agent memory and State management |  |
|  | BIM & Visualization | SYNCHRO 4D, 3DS Max, Digital Twin, GIS |  |
|  | Data Integration & Services Layer | System Connectors (SAP ERP, SAP Ariba, Autodesk BIM (Revit, ACC), Oracle Primavera, Salesforce), and External Connectors (MuleSoft, Autodesk Forge/Tandem APIs, OCCI, KYC/AML APIs) |  |
|  | Storage | AWS/GCP/Azure |  |
|  | Analytics | Power BI, Python ML pipelines |  |

## Milestones:

### Milestone 1: Requirements Finalization & Architecture Blueprint

Duration: 1 week

Activities:

- Conduct discovery workshops across Pre-Contract, Design, QS, Planning, Procurement, ICV & Economic Gardening, Finance.

- Finalize all 10 agents + Unified Dashboard + Orchestrator definitions.

- Confirm integrations: ACC, Revit, Spacemaker, SAP ERP, SAP Ariba, Coupa, P6, SYNCHRO, GIS, Satellite Imagery, Power BI, Digital Twin, Blockchain.

- Create end-to-end MAS architecture (Agent Interactions + Data Flow + Event Contracts).

- Define standardized data models.

- Finalize human-in-loop approvals, governance, and compliance checkpoints.

- Prepare full Technical Architecture Blueprint (LangGraph + CrewAI + ADK).

### Milestone 2: Platform Foundation Setup (ADK, Orchestration, Infra)

Duration: 1 week

Activities:

- Cloud infrastructure setup (AWS/Azure/GCP).

- Deploy ADK Agent Development Kit and build agent containers.

- Configure LangGraph orchestration environment.

- Setup CrewAI worker clusters for parallel runs.

- Implement Event Bus (Kafka/NATS) + caching layer (Redis).

- Setup Observability: logging, tracing, metrics.

- Configure CI/CD pipelines + staging environments.

- Implement Identity & Access (OAuth, RBAC).

### Milestone 3: Bid Intelligence & Collaboration Agent

Duration: 3 weeks

Activities:

- Develop OCR/AI/CV pipeline for tender PDF, drawings, BOQs, images.

- Build NLP pipelines for requirement extraction, clause mapping, evaluation criteria extraction.

- Implement tender compliance gap detection.

- Build version & revision change detection module.

- Integrate blockchain-based immutable logs for transparency & auditability.

- Enable internal collaboration workflows using BIM markups, comments, shared models.

- Integrate ACC Docs / BIM Collaborate Pro / Bluebeam Revu for document-based coordination.

- Build structured client interaction module (queries, clarifications, communication history).

### Milestone 4: Smart & Sustainability Design Agent

Duration: 4 weeks

Activities:

- Configure Autodesk Generative Design + Autodesk Spacemaker integration.

- Build generative design option generator with cost, material, and sustainability limits.

- Implement environmental performance engine (energy demand, daylight, carbon footprint).

- Integrate GIS + satellite imagery for topography, climate, ground features, site constraints.

- Run structural feasibility checks using Structural Analysis for Revit.

- Implement clash detection & early constructability analysis.

- Automate optimized design output formats (drawings, renders, alternatives).

- Integrate Civil 3D, Map 3D, InfraWorks for environmental and terrain modeling.

### Milestone 4: Bid Preparation Agent

Duration: 4 weeks

Activities:

- Build AI engine to extract deliverables, timelines, specs, evaluation criteria.

- Analyse historical tenders for winning patterns, rejection factors, compliance expectations.

- Benchmark competitor pricing, ICV & Economic Gardening behaviours, and market tendencies.

- Generate cost-optimized design alternatives aligned to tender requirements.

- Integrate BIM 5D + QS consultant + supplier/subcontractor pricing.

- Implement predictive risk analytics for cost, schedule, supplier reliability.

- Build vendor/subcontractor onboarding automation (KYC/AML, license validation, ICV & Economic Gardening checks).

- Implement Economic Gardening MOU onboarding workflows using SAP + QS pricing.

- Develop construction methodology writer using BIM 4D + Lean + Modular + Innovative materials.

- Build VE engine for materials/methods optimization.

- Generate construction statements, VE notes, sustainability summaries.

- Add client-specific personalization using Salesforce insights.

- Build complete submission packaging generator (PDF, visuals, renders, dashboards).

- Implement AI-driven QA validator for compliance, completeness, and pricing accuracy.

### Milestone 5: Project Financials Agent

Duration: 2 weeks

Activities:

- Extract BIM quantities using 5D tools to calculate material/labour/equipment costs.

- Integrate QS consultant price data, supplier rates, and subcontractor pricing.

- Build cost breakdown, budget scenarios, and financial dashboards.

- Develop ML-based financial risk prediction (price volatility, cash flow risk).

- Automate cost summaries aligned with tender formats.

### Milestone 6: Project Management Planning Agent

Duration: 2 weeks

Activities:

- Build BIM-linked 4D planning engine (sequence, timeline, activities).

- Perform 4D construction simulation to identify delays, conflicts, and constraints.

- Predict schedule risks using time, cost, logistics, and resource analytics.

- Set PM frameworks: milestones, critical path, buffer times, resource plans.

### Milestone 7: ICV & Economic Gardening Planning Agent

Duration: 2 weeks

Activities:

- Analyse local workforce and supplier availability using QS data + OCCI databases.

- Build ICV & Economic Gardening dashboards showing local materials, labour % and local supplier dependence.

- Integrate ICV & Economic Gardening scoring within the bid preparation flow.

- Validate all ICV & Economic Gardening documents, certificates, and supplier reporting.

### Milestone 8: Procurement Planning Agent

Duration: 2 weeks

Activities:

- Use BIM 5D quantities to plan procurement requirements.

- Implement TCO analysis to evaluate long-term cost/value.

- Set up BIM–SAP integration to detect procurement risks early (delays, unclear specs).

- Implement procurement best practices (Toyota JIT, Amazon data-driven scoring).

- Enable SRM-based supplier relationship analytics and risk scoring.

### Milestone 9: Stakeholder Engagement Agent

Duration: 1 week

Activities:

- Build structured engagement workflows for regulators, local bodies, communities.

- Create stakeholder communication and update-sharing platform.

- Develop social media analytics + sentiment monitoring engine.

- Link stakeholder insights to risk register and corrective action logic.

### Milestone 10: Monitoring, Control & Corrective Actions Agent

Duration: 2 weeks

Activities:

- Build real-time dashboards showing progress, milestones, resource usage, issues.

- Detect deviations from planned timelines using BIM + SAP feeds.

- Recommend corrective actions to responsible teams.

- Identify critical bottlenecks, high-risk activities, and overdue tasks.

- Trigger escalation alerts through PM communication tools.

- Integrate ACC + SAP + P6 data streams for real-time updates.

- Build health summary indicators for bid readiness.

### Milestone 11: Central Orchestration Agent

Duration: 1 week

Activities:

- Build end-to-end workflow routing across all AI agents.

- Implement cross-agent trigger graph (Design → Cost → Procurement → ICV & Economic Gardening → Risk → Submission).

- Build approvals: finance, procurement, compliance, management.

- Implement human-in-loop workflows for KYC exceptions, High-risk suppliers, Cost anomalies, Technical statement QA

- Maintain system-wide audit logs and data lineage.

- Route data between ACC, Revit, SAP, Ariba, Salesforce, Power BI.

- Recalculate cost/schedule/ICV & Economic Gardening impact based on design or quantity changes.

### Milestone 12: Unified Dashboard Layer

Duration: 1 week

Activities:

- Build unified system-level dashboard (9 Agents + Orchestrator).

- Add execution controls (start, stop, override).

- Show full audit history of AI decisions.

- Display KPI analytics across Tender progress, Design readiness, Cost status, Procurement/ICV & Economic Gardening, VE opportunities, and Overall bid health.

- Build consolidated reports for management review.

### Milestone 13: Integration, Testing & Deployment

Duration: 2 weeks

Activities:

- Connect all agents via LangGraph orchestrator.

- Run full tender simulations from upload → submission.

- Validate SAP, ACC, Ariba, Salesforce, Primavera integrations.

- Test concurrency, failover, retry, fallback paths.

- Validate all compliance, risk, ICV & Economic Gardening, and finance checks.

- Conduct structured Knowledge Transfer (KT) sessions for client stakeholders, ensuring they fully understand how to operate each AI agent, interpret dashboards, and manage workflows tasks.

- UAT with all functional units.

- Final deployment to production.

Story point: Time required 7 months

- Requirements Finalization & Architecture Blueprint - 1 week

- Platform Foundation Setup – 1 week

- Bid Intelligence & collaboration Agent - 3 weeks

- Smart & Sustainability Design Agent – 4 weeks

- Bid Preparation Agent – 4 weeks

- Project Financials Agent – 2 weeks

- Project management planning Agent – 2 weeks

- ICV & Economic Gardening Planning Agent – 2 weeks

- Procurement planning Agent – 2 weeks

- Stakeholder Engagement Agent – 1 week

- Monitoring, Control and Corrective Agents – 2 weeks

- Central Orchestration Agent - 1 week

- Unified Dashboard Layer – 1 week

- Integration, Testing & Deployment – 2 weeks

# Phase 2 – Contract Execution Phase

AI Agent Team:

- Dynamic Project Management Agent:

Purpose: To manage day-to-day and multi-project execution using BIM, Digital Twins, and advanced scheduling tools so that progress, risks, and resources are continuously optimized and project milestones are met across all active projects.

Functionalities:

- Simulate project progress using Digital Twins and update schedules in real time, referencing the 4D plans and methodology produced by the Pre‑Contract Project Management Planning Agent.

- Manage the project, track unexpected changes, and ensure milestones are met, including automatic propagation of change impacts to cost, ICV, and procurement agents.

- Facilitate team collaboration by managing modifications and communications across BIM, ACC, Procore, and Build.

- Monitor resource utilization (labor, equipment) to achieve the 20% timeline reduction target and flag under/over‑utilization.

- Manage multiple projects simultaneously with a tiered approach: full suite (Digital Twin, P6, ALICE, SYNCHRO) for large projects, simplified tools for small projects.

Key data dependencies from pre‑contract:

- Imports baseline 4D schedule, methodology, and risk register from the Pre‑Contract Project Management Planning Agent.

- Imports bid commitments (ICV, sustainability, innovation, value engineering, lean targets) from the Pre-Contract Bids Preparation Agent and Smart Sustainability Design Agent.

# Tools & Integrations: - ALICE, SYNCHRO 4D Pro, Oracle Primavera P6, Autodesk Construction Cloud, Build, Procore, Digital Twins, Power BI.

- Project Financials Execution Agent:

Purpose: To maintain real-time financial control during execution by tracking all project expenses, forecasting financial risks, and ensuring alignment with the 15% cost-reduction target and pre-contract cost baselines.

Functionalities:

- Track all expenses in real time from SAP ERP and Autodesk Cost Management, ensuring alignment with the 15% cost reduction target defined at bid stage.

- Generate financial reports: cost variance analysis, cash‑flow tracking, and budget adherence.

- Monitor supplier and subcontractor payments to maintain financial transparency and proper reconciliation against contracts.

- Forecast financial risks, including market price volatility, using predictive analytics trained on QS/supplier pricing used in Pre‑Contract financial models.

Key data dependencies from pre‑contract:

- Baseline cost breakdown, budget, and risk assumptions from the Pre-Contract Project Financials Agent.

- Original supplier/subcontractor pricing and TCO analysis from Pre-Contract Bids Preparation and Procurement Planning Agents.

Tools & Integrations: - SAP ERP, Autodesk Cost Management, SAP Ariba, Coupa, Power BI, Oracle Primavera Risk Analysis, ML models.

- ICV Monitoring Agent:

Purpose: To operationalize and monitor In-Country Value commitments during construction by tracking local labor, materials, and services, and driving corrective procurement and staffing actions to keep ICV KPIs on target.

Functionalities:

- Track ICV contributions (local labor, materials, services) using SAP/Ariba/Coupa spend data and workforce data to ensure compliance with targets set in the Pre‑Contract ICV Planning Agent.

- Monitor ICV KPIs in real time, such as percentage of local spending and local labor hours, at project and portfolio level.

- Adjust procurement strategies to meet ICV targets without compromising timelines or costs, recommending local alternatives from QS/OCCI databases.

Key data dependencies from pre‑contract:

- Baseline ICV plan and targets from the Pre-Contract ICV Economic Gardening Planning Agent.

- List of approved local suppliers, subcontractors, and ICV scoring from Bids Preparation and Procurement Planning Agents.

Tools & Integrations: - SAP Ariba, Coupa, Microsoft Power Bl, OCCI Databases.

- Integrated Automation Agent:

Purpose: To coordinate construction robots and automated systems, monitor clashes and structural integrity, and optimize robot performance so that execution becomes safer, faster, and less prone to rework.

Functionalities:

- Coordinate robots for rebar tying, plastering, painting, bricklaying, floor finishing, and demolition, scheduling them from the live 4D plan.

- Monitor model‑based clashes during execution (Navisworks/iConstruct) to prevent rework before robots or crews start work.

- Analyze structural integrity during construction using structural models and sensor readings.

- Monitor robot performance (productivity, quality, downtime) to optimize deployment and ROI.

Tools & Integrations: - Robot (Okibo, PaintJet, TyBot, Brokk, Hadrian X, Randek ZeroLabor), Spot, iConstruct PRO, Navisworks Manage, Robot Structural Analysis, Revit.

- Safety Enhancement Agent:

Purpose: To achieve and sustain a zero-incident construction environment by continuously analyzing safety data from wearables, drones, and sensors and reinforcing safe behavior through AR/VR-based training.

Functionalities:

- Analyze data from Wearable Devices, Drones, OpenSpace, and IoT sensors to detect safety risks and maintain a zero‑incident record goal.

- Train workers with AR/VR simulations and gamified modules to improve safety awareness, customized for Musandam’s workforce roles.

Tools & Integrations: - Wearables, Drones, IoT, OpenSpace, AR/VR platforms.

- Sustainability Agent:

Purpose: To ensure construction meets the project’s sustainability goals by improving energy efficiency, reducing material waste by at least 10%, supporting circular-economy practices, and monitoring carbon footprint throughout the project lifecycle.

Functionalities:

- Use Energy Harvesting, sensors, and IoT to monitor and improve energy efficiency of site operations.

- Reduce waste by 10% through material usage analysis, tracking over-ordering, off-cuts, and rework.

- Track material reuse/recycling and support circular‑economy KPIs.

- Monitor and reduce carbon footprint across the project lifecycle, referencing design-stage sustainability models from the Pre-Contract Smart Sustainability Design Agent.

Key data dependencies from pre‑contract:

- Sustainability and design assumptions from Smart Sustainability Design Agent (energy, carbon, materials).

Tools & Integrations: - Energy Harvesting sensors, Insight, Carbon Footprint Tracking Tool, Material Reuse/Recycling Tracking System, IoT.

- Construction Methodology, Value Engineering & Lean Agent:

Purpose: To implement and continuously optimize the approved construction methodology, innovative techniques, new materials, value-engineering decisions, and lean construction practices so that cost, time, safety, and sustainability targets set in the bid are actually delivered during execution.

Functionalities:

- Monitor adherence to the construction methodology using Digital Twins and SYNCHRO 4D Pro, ensuring each phase (foundations, structural frame, etc.) is executed as per the bid submission and method statement from Pre‑Contract.

- Implement innovative methodologies: monitor modular construction assembly, coordinate 3D printing activities, and ensure quality and integration in the overall sequence.

- Apply lean construction principles continuously, identifying inefficiencies (idle equipment, queues) and recommending real‑time adjustments.

- Manage new materials (e.g., self‑healing concrete, low‑carbon cement) using IoT sensors to ensure they meet expected standards and adjust procurement if supply issues arise.

- Integrate new trends and smart technologies (IoT building sensors, smart systems) as promised in the bid, verifying installation and operation.

- Track the use of sustainable practices (e.g., energy-efficient equipment, waste recycling) to meet the 10% waste reduction target and reduce carbon footprint.

- Monitor performance of VE solutions via Digital Twins, identify new VE opportunities using ML, enforce CEO approval for significant changes, and track cost savings in SAP/Power BI against the 15% cost‑reduction target.

- Monitor adherence to lean principles, identify and eliminate waste in real time, and optimize workflows using real‑time data to support the 20% timeline reduction and 10% waste reduction targets.

- Resource optimization using QS/supplier price data to optimize labor and equipment allocation in real time with a focus on local Musandam resources.

- Safety enforcement and sustainability tracking in line with the methodology’s safety and sustainability goals.

- Adjust methodology dynamically when deviations occur (e.g., weather delays) using ML models trained on historical bids/pricing to recommend rescheduling and reallocation options.

Key data dependencies from pre‑contract:

- Lean and value-engineering decisions from Bids Preparation Agent.

- Full construction methodology, sequence, and innovation roadmap from Bids Preparation Agent and Smart Sustainability Design Agent.

Tools & Integrations: - Digital Twins, SYNCHRO 4D Pro, SAP ERP, Power BI, IoT sensors, ML models.

- Construction Statements & Client Reporting Agent:

Purpose: To transform execution data and methodology adherence into clear, client-facing construction statements and progress reports that demonstrate compliance with bid commitments and transparently justify any deviations.

Functionalities:

- Use the construction statement from the bid (produced by the Pre‑Contract Bid Preparation Agent) as a baseline and generate progress reports explaining how the methodology is being implemented and highlighting engineering achievements (e.g., on‑time modular completion) and showcasing value engineering and lean construction outcomes.

- Document deviations from the original methodology, justify changes (e.g., improved safety with a new material), and share updates via Salesforce and 3DEXPERIENCE.

- Monitor adherence to all engineering commitments in the bid (local labor, sustainable practices, smart technologies) and report compliance to the client.

Key data dependencies from pre‑contract:

- Lean and value-engineering decisions from Bids Preparation Agent.

Tools & Integrations: - Salesforce, Dassault 3DEXPERIENCE, BIM/ACC, Power BI.

- Procurement Optimization Agent:

Purpose: To run BIM–SAP–SRM driven procurement during execution, ensuring just-in-time material delivery, robust supplier performance, risk-aware sourcing decisions, and alignment with the red-flag/green-flag procurement principles defined in the RFP.

Functionalities:

- Use BIM 5D data and SAP ERP to align procurement with project goals, ensuring just‑in‑time delivery based on supplier lead times from QS/supplier pricing.

- Avoid “chasing the lowest price” by simulating material options in BIM and calculating TCO in SAP/Coupa, enforcing CEO approvals for budget overruns.

- Strengthen supplier relationships by sharing BIM schedules, using SAP for consistent POs, and SRM tools for performance tracking.

- Proactively prevent issues by combining BIM 4D scheduling, SAP BOQ/budget checks, and predictive analytics for supplier reliability.

- Use SAP Ariba SRM and blockchain to ensure precise specifications, supplier reliability, and transparent supply chains.

- Emulate green-flag practices: Toyota-style just-in-time procurement, Amazon-style data-backed procurement, and long-term strategic partnerships.

Key data dependencies from pre‑contract:

- Material forecasts, TCO baselines, and supplier scoring from Procurement Planning Agent and Project Financials Agent.

Tools & Integrations: - SAP ERP, SAP Ariba, Coupa, BIM 5D/4D, SRM, blockchain, predictive analytics.

- Subcontractors & Suppliers Economic Gardening Agent:

Purpose: To grow the Musandam local subcontractor and supplier ecosystem by delivering training, advisory, financing support, opportunity matching, and impact tracking in line with the Economic Gardening MOU.

Functionalities:

- Deliver capacity‑building and training programs (lean, VE, quality, safety, ICV compliance) with OCCI Musandam. Use gamified learning platforms to provide role-specific training.

- Provide qualification and advisory services (business planning, financial management) to enhance local enterprises’ capabilities.

- Support access to financing via Oman Development Bank by preparing data‑driven financial profiles and demand forecasts.

- Offer micro‑financing insights and opportunities for smaller enterprises to scale (equipment, workforce) and join projects.

- Analyze supply chain needs, supply/demand gaps, and match subcontractors/suppliers to specific project opportunities.

- Organize networking events, knowledge‑sharing sessions, and cross‑sector collaborations via the Stakeholder Engagement Platform.

- Monitors job creation, local revenue growth, and ICV contributions of local firms and reports them into the Economic Gardening KPIs.

Key data dependencies from pre‑contract:

- Initial vendor/subcontractor on boarding and ICV/Economic Gardening profiles from Bids Preparation Agent.

Tools & Integrations: - SAP ERP, Power BI, Stakeholder Engagement Platform, Social Media Analytics, Gamified Learning Platforms, OCCI data.

- Stakeholder Engagement Agent:

Purpose: To maintain proactive, transparent communication with local communities, regulators, and other stakeholders and to capture and respond to community sentiment related to ongoing construction activities.

Functionalities:

- Share project updates, particularly on ICV, sustainability, and economic gardening, with local communities and regulatory bodies through a stakeholder platform.

- Monitor community sentiment via social media analytics and escalate issues to project management and sustainability agents.

Key data dependencies from pre‑contract:

- Stakeholder map and engagement plan from Stakeholder Engagement Agent in pre-contract phase.

Tools & Integrations: - Stakeholder Engagement Platform, Social Media Analytics Tools, Salesforce.

- Monitoring, Control & Corrective Actions Agent

Purpose: To provide integrated dashboards and analytics (progress, status, forecasting, variance, trends, and earned value) that enable early issue detection and data-driven corrective actions across all execution functions.

Functionalities:

- Progress Report Dashboard: Show tasks completed vs planned, milestones timeline, resource utilization, high-level summary KPIs; monitors task completion data from Autodesk ACC and SAP ERP in real time and triggers alerts via Procore/Build when delays are detected, updating Primavera P6 schedules.

- Status Report Dashboard: progress bar, bottlenecks list, critical tasks ahead, project‑health traffic lights; escalates issues via Build and recommends expedited workflows.

- Forecasting Dashboard: expected completion dates, cost‑to‑complete, resource needs, risk matrix using Autodesk schedules, SAP resource constraints, and predictive analytics (supplier reliability, price volatility); recommends adjustments and PO changes via SAP Ariba.

- Variance Dashboard: schedule and budget variances, root-cause analysis, and corrective-action status, including supplier switching suggestions via Coupa, with CEO approvals.

- Trend Dashboard: progress and cost/schedule trends plus recurring-issue heatmaps, recommending long-term solutions (e.g., supplier diversification via SAP Ariba SRM).

- Earned Value Dashboard: PV, EV, AC curves and CPI/SPI; if CPI/SPI < 1, trigger cost‑saving suggestions (e.g., optimized orders via Ariba) and adjust forecasts in SAP ERP.

Tools & Integrations: - Autodesk ACC, SAP ERP, Primavera P6, Procore, Build, SAP Ariba, Coupa, Power BI, predictive analytics.

- Team Support Agent:

Purpose: To deliver user‑friendly, role‑based interfaces and 3D/4D visualizations that give site teams and managers real‑time, understandable insights from all other execution agents for faster and better decisions.

Functionalities:

- Provide real‑time insights to on‑site teams and office staff through user‑friendly interfaces tailored for non‑technical users.

- Enable 3D visualization for better decision‑making, combining BIM views with KPIs from execution dashboards.

Tools & Integrations: - Autodesk Construction Cloud BIM, 3DS Max, AutoCAD Mobile/Web, Power BI embedded.

## Milestones:

### Milestone 1: Requirements Finalization & Execution Architecture

Duration: 1 week

Activities:

- Conduct discovery workshops with Construction, Site PM, HSE, QA/QC, Sustainability, ICV, Procurement, Finance, and Stakeholder teams to refine execution-phase use cases per RFP scope.

- Confirm detailed requirements for all 13 Contract Execution agents and their cross‑links to the 10 Pre‑Contract agents (data contracts, dependencies, KPIs).

- Finalize technical architecture for Phase 2: agent graph, orchestration with LangGraph/CrewAI/ADK, Digital Twin stack, BIM–SAP integration patterns, security and audit requirements.

- Define standardized execution‑phase data models (progress, cost, ICV, safety, sustainability, VE, dashboards) aligned with pre‑contract schemas).

### Milestone 2: Platform Foundation Extension for Execution

Duration: 1 week

Activities:

- Extend existing MAS infrastructure from Phase 1: deploy additional agent containers for execution agents, update LangGraph orchestration graphs, and extend event contracts for site‑data streams (ACC, Procore, Build, sensors, wearables).

- Configure integrations for execution tools: Autodesk ACC/Build, Procore, Digital Twins, SAP ERP execution projects, Autodesk Cost Management, SAP Ariba SRM, Coupa, ICV dashboards, IoT and safety devices.

- Extend observability (logging, tracing, metrics) to include execution‑phase agents and dashboards.

- Update access control and RBAC rules for site roles.

### Milestone 3: Core Execution Engine Agents (Dynamic Project Management Agent + Project Financials Execution Agent + ICV Monitoring Agent)

Duration: 3 weeks

Activities:

- Build Dynamic PM logic: ingest 4D baseline from Pre‑Contract PM Planning Agent, connect to P6/ALICE/SYNCHRO, and enable Digital Twin‑driven real‑time schedule updates and multi‑project tiered management.

- Implement change‑impact propagation from Dynamic PM into cost, ICV, and procurement agents, with governance workflow and alerts.

- Develop Project Financials Execution features: real‑time cost capture from SAP/Autodesk Cost Management, variance analysis, cash‑flow curves, and ML‑based risk forecasts using QS/supplier pricing.

- Configure ICV Monitoring: link SAP/Ariba/Coupa spend, workforce data, and local supplier databases; compute real‑time ICV KPIs; build rule engine for corrective procurement/staffing suggestions.

- Create initial execution dashboards for schedule, cost, and ICV metrics (internal only, not yet Milestone 7 dashboards).

### Milestone 4: Integrated Automation Agent + Safety Enhancement Agent + Sustainability Agent

Duration: 4 weeks

Activities:

- Integrate robotics platforms (Okibo, PaintJet, TyBot, Brokk, Hadrian X, Randek ZeroLabor, Spot) with 4D schedule data for task planning and performance feedback loops.

- Implement clash and structural integrity monitoring logic using Navisworks, iConstruct PRO, Robot Structural Analysis, and sensor feeds.

- Build safety analytics pipelines on top of wearables, drones, OpenSpace, IoT; implement risk‑detection, alerting, and safety KPI tracking dashboards.

- Configure AR/VR training workflows and link training completion to safety performance analytics.

- Implement Sustainability Agent logic: energy-use monitoring via Energy Harvesting/IoT, material-waste analytics, reuse/recycling tracking, and carbon-footprint calculation referencing pre-contract sustainability baselines.

### Milestone 5: Construction Methodology, Value Engineering & Lean Agent + Construction Statements & Client Reporting Agent

Duration: 4 weeks

Activities:

- Implement methodology adherence checks using Digital Twins and SYNCHRO, mapping each execution phase (foundation, frame, MEP, finishes) to the pre‑contract method statement and VE plan.

- Configure monitoring of modular construction, 3D printing, smart building technologies, and new material performance using IoT and BIM data.

- Build VE and lean optimization engines: track realized VE savings, detect new VE opportunities, compute waste reduction and time‑reduction metrics, enforce CEO approval flows for major changes.

- Develop Construction Statements Agent: pull baseline construction statement from Pre‑Contract Bid Preparation Agent, auto‑generate progress narratives, deviation justifications, and engineering achievement highlights for client reporting.

- Integrate Salesforce and Dassault 3DEXPERIENCE for client‑facing documentation and visualizations.

Milestone 6: Procurement Optimization Agent + Subcontractors & Suppliers Economic Gardening Agent

Duration: 4 weeks

Activities:

- Implement BIM–SAP–SRM procurement workflows for execution: JIT delivery planning, TCO‑based material choice, predictive supplier reliability scoring, and blockchain‑based transparency.

- Configure red‑flag/green‑flag logic exactly as in RFP (avoid lowest‑price bias, emulate Toyota JIT and Amazon data‑backed procurement, enforce CEO approval for budget overruns).

- Build Economic Gardening logic: training program orchestration with OCCI, SME capability profiling, financing‑support document generation for Oman Development Bank, market‑demand and supply‑gap analytics.

- Implement opportunity‑matching engine between project needs and local SMEs, plus economic‑impact KPIs (jobs created, local content, SME revenue growth.

### Milestone 7: Stakeholder Engagement Agent + Monitoring, Control & Corrective Actions Agent + Team Support Agent

Duration: 3 weeks

Activities:

- Configure Stakeholder Engagement Agent: stakeholder mapping import from Pre‑Contract, structured communication templates, and social‑media sentiment analytics feeding risk registers.

- Build all execution dashboards specified in the RFP: Progress, Status, Forecasting, Variance, Trend, and Earned Value, fully wired to ACC, SAP ERP, Primavera, Ariba, Coupa, and other agents’ outputs.

- Implement corrective‑action flows from dashboards (e.g., reallocation, expediting POs, supplier switching, recovery plans) with human‑in‑loop approvals.

- Develop Team Support front‑end: role‑based UIs for field and office users, integrated BIM/3D/4D views (ACC/BIM Collaborate Pro/3DS Max/AutoCAD Mobile/Web) with embedded Power BI analytics.

### Milestone 8: Integration, Testing, UAT & Go‑Live

Duration: 2 weeks

Activities:

- Connect all 13 execution agents with the existing 10 pre‑contract agents through the central Orchestration Agent; validate all cross‑phase data flows (schedule, cost, ICV, VE, sustainability, procurement.

- Run end‑to‑end execution scenarios (from pre‑contract handover to live monitoring and corrective actions) on projects.

- Perform performance, resilience, and security testing for execution‑phase loads (site data, IoT streams, multiple projects).

- Conduct structured UAT sessions with all functional units and refine agents/dashboards based on feedback.

- Finalize documentation and deliver knowledge‑transfer sessions for operations teams to run Phase 2 independently.

Story point: Time required 5.5 months

- Requirements Finalization & Execution Architecture - 1 week

- Platform Foundation Extension for Execution – 1 week

- Core Execution Engine Agents (Dynamic Project Management Agent + Project Financials Execution Agent + ICV Monitoring Agent) - 3 weeks

- Integrated Automation Agent + Safety Enhancement Agent + Sustainability Agent – 4 weeks

- Construction Methodology, Value Engineering & Lean Agent + Construction Statements & Client Reporting Agent – 4 weeks

- Procurement Optimization Agent + Subcontractors & Suppliers Economic Gardening Agent – 4 weeks

- Stakeholder Engagement Agent + Monitoring, Control & Corrective Actions Agent + Team Support Agent - 3 weeks

- Integration, Testing & Deployment – 2 weeks

# Phase 3 – Closeout Phase:

AI Agent Team:

- Closeout Documentation & Records Agent:

Purpose: To ensure complete, accurate, and auditable documentation of the entire project by consolidating progress, cost, ICV, sustainability, and compliance information into a secure digital record.

Functionalities:

- Compile final project documentation, including progress histories, cost data, ICV metrics, sustainability data, safety and quality records, and regulatory compliance evidence from Execution agents.

- Aggregate and freeze final BIM models, Digital Twin snapshots, markups, RFIs, changes, and as‑built data as the authoritative project record.

- Capture and store final comments, markups, and approvals from all stakeholders (client, consultants, contractors, authorities).

- Securely record all documentation for audit purposes using blockchain and compliance tools, ensuring tamper‑evident records and long‑term accessibility.

Key data dependencies from pre‑contract or contract executions:

- From Execution dashboards and agents: progress logs, schedule baselines/updates, cost history, safety and quality logs, ICV, sustainability metrics, procurement records.

- From Pre-Contract and Execution methodology/VE agents: original commitments and actual outcomes for inclusion in closeout records.

Tools & Integrations: - Autodesk Construction Cloud BIM, Digital Twins, Build, Bluebeam Revu, SAP ERP, SYNCHRO 4D Pro, Oracle Primavera P6.

- Quality & Compliance Verification Agent:

Purpose: To verify that the completed project meets all quality, contractual, regulatory, environmental, labor, and ICV requirements before formal handover.

Functionalities:

- Analyze project data to confirm that quality standards and specifications have been met.

- Verify compliance with contract conditions, local regulations, environmental and labor laws, and ICV obligations using the Regulatory Compliance Dashboard and external databases.

- Flag any outstanding non‑compliances or quality issues and coordinate with Execution agents to ensure close‑out actions are completed and documented.

Key data dependencies from pre‑contract or contract executions:

- From Execution: quality inspections, NCRs, safety and environmental logs, ICV monitoring outputs, contract variation records.

- From Pre-Contract: contractual requirements, regulatory constraints, ICV targets.

Tools & Integrations: - Regulatory Compliance Dashboard (Power BI), Compliance AI, SAP ERP and HR systems for labor and ICV checks and External KYC/AML databases.

- Financial Closeout Agent:

Purpose: To perform complete financial reconciliation at project completion and quantify realized savings versus targets, including the 15% cost‑reduction goal.

Functionalities:

- Reconcile all project financials: final costs vs baselines, committed vs actual, change orders, claims, retentions, and supplier/subcontractor payments.

- Confirm whether the 15% cost-reduction target has been achieved and identify drivers of overruns or savings.

- Generate a comprehensive financial closeout report summarizing final costs, profit margins, realized value‑engineering savings, and supplier payment summaries.

Key data dependencies from pre‑contract or contract executions:

- From Execution Project Financials Agent: cost history, risk forecasts vs actuals, VE savings tracking.

- From Pre-Contract Financials: original budgets, TCO analyses, cost-reduction targets.

Tools & Integrations: - SAP ERP, Power BI, Salesforce.

- Final ICV Reporting Agent:

Purpose: To consolidate and submit definitive ICV reports that demonstrate local content achievements, aligned with authorities’ requirements and the Economic Gardening MOU.

Functionalities:

- Generate a final ICV compliance report summarizing local labor, materials, and services contributions across the full lifecycle.

- Break down ICV contributions by category (suppliers, subcontractors, jobs created, training provided) and by project phase.

- Package and submit ICV reports to relevant authorities and stakeholders in the required formats.

Key data dependencies from pre‑contract or contract executions:

- From Execution ICV Monitoring and Economic Gardening agents: time-series ICV KPIs, local firm performance, jobs created.

- From Pre-Contract ICV Planning: target values and commitments.

Tools & Integrations: - SAP ERP, SAP Ariba, Coupa, Power BI.

- Sustainability Reporting Agent:

Purpose: To deliver a comprehensive sustainability closeout report capturing waste reduction, reuse/recycling, and carbon footprint results, and recommend improvements for future projects.

Functionalities:

- Generate a sustainability report summarizing waste reduction (including achievement of the 10% target), material reuse/recycling, and carbon footprint metrics.

- Compare actual sustainability performance against Pre‑Contract design assumptions and Execution‑phase targets.

- Provide recommendations for future projects to further reduce environmental impact (design, materials, construction methods, logistics).

Key data dependencies from pre‑contract or contract executions:

- From Execution Sustainability and Methodology/VE/Lean agents: energy usage, waste data, reuse/recycling, carbon calculations.

- From Pre-Contract Smart Sustainability Design Agent: baseline sustainability models and targets.

Tools & Integrations: - Carbon Footprint Tracking Tool, Material Reuse/Recycling Tracking System, SAP ERP, IoT data, Power BI.

- VE & Lean Outcomes Review Agent:

Purpose: To quantify the impact of value‑engineering and lean construction decisions and capture lessons learned for future tenders and projects.

Functionalities:

- Document the realized impact of VE decisions (CAPEX/OPEX savings, performance improvements) using SAP ERP and Power BI data.

- Document lean construction outcomes such as reduced waste, improved workflow efficiency, and cycle-time reductions using Digital Twins and SYNCHRO 4D data.

- Provide recommendations and patterns for future projects (e.g., using alternative materials for similar projects, adopting pull planning across all projects).

Key data dependencies from pre‑contract or contract executions:

- From Execution Methodology/VE/Lean Agent: planned vs realized VE and lean initiatives, savings, and KPIs.

- From Pre-Contract VE planning: original expectations and business cases.

Tools & Integrations: - SAP ERP, Power BI, Digital Twins, SYNCHRO 4D Pro.

- Procurement Review & Lessons Learned Agent:

Purpose: To evaluate procurement performance against red‑flag/green‑flag principles and extract lessons to refine BIM–SAP–SRM strategies for future projects.

Functionalities:

- Document how BIM–SAP integration achieved just‑in‑time delivery and alignment with project goals, using supplier lead‑time and delivery data.

- Review where TCO analysis and CEO approvals prevented quality or cost issues, and where gaps occurred.

- Evaluate supplier performance and relationships, including the effect of SRM tools and supplier reliability metrics.

- Document how proactive planning, predictive analytics, and diversification mitigated procurement risks; identify remaining issues and root causes.

- Summarize success of green‑flag practices (Toyota JIT, Amazon data‑backed procurement) and opportunities to strengthen strategy, risk management, and long‑term partnerships.

Key data dependencies from pre‑contract or contract executions:

- From Execution Procurement Optimization Agent: operational procurement data, JIT performance, supplier reliability, risk events.

- From Pre-Contract Procurement Planning: red-flag/green-flag criteria and initial strategy.

Tools & Integrations: - SAP ERP, SAP Ariba, Coupa, SRM, BIM 5D/4D, Power BI, Blockchain.

- Economic Gardening Impact Review Agent:

Purpose: To measure and communicate the economic impact of the project on local subcontractors and suppliers under the Economic Gardening MOU.

Functionalities:

- Assess how training, qualification, and advisory programs improved local enterprises’ capabilities.

- Support subcontractors and suppliers in developing skills that align with supply chain needs, ensuring they can contribute effectively to projects while enhancing their competitiveness.

- Analyze financing support outcomes (loans accessed, micro-financing usage) and correlate with growth indicators.

- Evaluate supply‑chain opportunities captured across all relevant economic sectors, supply/demand gaps addressed, and new services or materials developed by local enterprises.

- Track economic impact: jobs created, local content increases (ICV contributions), revenue and market expansion of local enterprises.

- Summarize cross‑sector collaborations and networking outcomes and feed insights into future Economic Gardening strategies.

Key data dependencies from pre‑contract or contract executions:

- From Execution Economic Gardening Agent: training, financing, opportunity-matching, and economic impact KPIs over time.

- From Pre-Contract ICV/Economic Gardening Planning: objectives and baseline expectations.

Tools & Integrations: - SAP ERP, Power BI, Stakeholder Engagement Platform, Gamified Learning Platforms, OCCI databases.

- Stakeholder Closeout Engagement Agent:

Purpose: To communicate final project outcomes to stakeholders and capture structured feedback for continuous improvement.

Functionalities:

- Share final project outcomes with local communities, regulators, and partners, highlighting ICV, sustainability, VE/lean, and economic gardening achievements.

- Collect and document stakeholder feedback on project performance, impacts, and areas for improvement.

Key data dependencies from pre‑contract or contract executions:

- From all other Closeout agents: summarized results to present to stakeholders.

- From Execution Stakeholder Engagement: ongoing sentiment trends and engagement history.

Tools & Integrations: - Stakeholder Engagement Platform, Social Media Analytics Tools, Salesforce / 3DEXPERIENCE.

- Continuous Improvement Agent:

Purpose: To convert project feedback and outcomes into structured lessons learned and improved AI models, methodologies, and procurement strategies for future projects.

Functionalities:

- Collect feedback from internal teams and external stakeholders via surveys and post-project reviews.

- Conduct structured post‑project reviews covering innovation, VE, lean, procurement, economic gardening, and technology usage.

- Feed lessons learned into ML models and rules for future tenders and execution (e.g., better supplier selection, optimized methodologies).

- Maintain an “innovation pipeline” of promising new trends, materials, and methods identified during the project.

Key data dependencies from pre‑contract or contract executions:

- From all phases: outcomes, performance metrics, and recorded issues.

Tools & Integrations: - Survey tools (e.g., Google Forms, SurveyMonkey), Power BI and ML pipelines.

- Performance Analysis & Future Insights Agent:

Purpose: To analyze project-wide performance and translate it into strategic insights and competitive advantages for future bids and projects.

Functionalities:

- Analyze schedule, cost, ICV, quality, safety, procurement, VE, lean, and economic-gardening data to identify patterns and improvement levers.

- Generate insights that can improve future bid strategies, procurement approaches, VE/lean practices, and ICV/Economic Gardening plans, targeting up to 20% competitive advantage in future bids.

Key data dependencies from pre‑contract or contract executions:

- From Closeout and Execution agents and Pre‑Contract win‑rate / bid‑optimization data.

Tools & Integrations: - AI/ML, Power BI, Oracle Primavera Risk Analysis.

- Client Closeout Reporting & Support Agent:

Purpose: To deliver rich, interactive closeout reports to the client, clearly demonstrating value delivered and providing ongoing reference support.

Functionalities:

- Produce interactive reports and visualizations summarizing progress, final outcomes, VE/lean benefits, sustainability, ICV, procurement performance, and economic gardening impact.

- Provide customized updates and visual representations (3D/4D, dashboards) to support client reviews, approvals, and future collaboration.

Key data dependencies from pre‑contract or contract executions:

- From all Closeout agents: consolidated content to present to the client.

Tools & Integrations: - Dassault 3DEXPERIENCE, Salesforce, 3DS Max and rendering tools, mobile apps.

## Milestones:

### Milestone 1: Closeout Requirements & Architecture Finalization

Duration: 1 week

Activities:

- Conduct discovery workshops with Project Controls, Finance, ICV, Sustainability, Procurement, QA/QC, Economic Gardening, and Stakeholder teams to refine Closeout use cases and outputs (reports, dashboards, certificates).

- Confirm detailed requirements for all 12 Closeout agents and their dependencies on Pre‑Contract and Contract Execution agents (financials, ICV, VE/lean, procurement, sustainability, Economic Gardening, stakeholder data).

- Extend the MAS architecture and Central Orchestration Agent design to incorporate Closeout workflows, data contracts, and approval flows.

- Define standardized Closeout data models (closeout reports, documentation sets, lessons‑learned objects, KPI snapshots) aligned with existing schemas.

### Milestone 2: Closeout Data Foundation & Integrations

Duration: 1 week

Activities:

- Configure data ingestion from Execution agents into a Closeout data layer (progress histories, final schedules, final costs, ICV time‑series, sustainability metrics, procurement logs, Economic Gardening KPIs).

- Validate data completeness and consistency between SAP ERP, Autodesk ACC/Build, Digital Twins, SYNCHRO, Ariba, Coupa, ICV dashboards, and Economic Gardening data sources (OCCI, training logs, financing records.

- Extend the Unified Dashboard and data‑warehouse models to support Closeout‑specific KPIs and time‑sliced “final state” snapshots.

- Configure security and retention policies for closeout documents and audit records (blockchain/immutable logs, access controls).

### Milestone 3: Closeout Documentation & Records Agent + Quality & Compliance Verification Agents

Duration: 3 weeks

Activities:

- Implement Closeout Documentation Agent to compile and freeze final BIM models, Digital Twin snapshots, RFIs, changes, as‑built data, comments, and approvals as the authoritative project record.

- Integrate blockchain / immutable logging for secure, tamper‑evident storage of closeout documentation and audit trails.

- Build Quality & Compliance Verification Agent workflows to analyze QA/QC data, NCRs, safety/environmental logs, and contract variation records against contract and regulatory requirements.

- Configure the Regulatory Compliance Dashboard for closeout checks (environmental, labor, ICV) and generate quality & compliance sign‑off reports.

### Milestone 4: Financial Closeout Agent + Final ICV Reporting Agent + Sustainability Reporting Agent

Duration: 3 weeks

Activities:

- Build Financial Closeout logic to reconcile final costs vs baselines, change orders, claims, retentions, and supplier payments; compute achievement against the 15% cost‑reduction target.

- Generate structured financial closeout reports and dashboards (final cost breakdown, profit margins, realized VE savings, supplier payment summaries) in SAP ERP and Power BI.

- Implement Final ICV Reporting Agent to consolidate lifecycle ICV contributions (local labor, materials, services, jobs, training) by category and phase and produce authority‑ready ICV reports.

- Implement Sustainability Reporting Agent to compile waste‑reduction, reuse/recycling, and carbon‑footprint metrics; compare against Pre‑Contract sustainability targets; and generate closeout sustainability reports with recommendations.

### Milestone 5: Value Engineering & Lean Outcomes Review Agent + Procurement Review & Lessons Learned Agent

Duration: 3 weeks

Activities:

- Implement VE & Lean Outcomes Agent to quantify CAPEX/OPEX savings, workflow efficiency gains, waste reduction, and schedule improvements using SAP ERP, Digital Twins, and SYNCHRO 4D analytics.

- Generate VE/lean outcome reports and “playbooks” highlighting repeatable patterns and recommended standard practices for future projects.

- Implement Procurement Review Agent to evaluate how BIM–SAP–SRM integration performed against red‑flag/green‑flag principles (JIT delivery, TCO compliance, CEO approvals, risk mitigation).

- Produce procurement lessons‑learned reports summarizing supplier performance, risk events, JIT effectiveness, use of predictive analytics, and blockchain transparency; feed recommendations into Procurement Planning and Optimization agents for future projects.

Milestone 6: Economic Gardening Impact Review Agent + Stakeholder Closeout Engagement Agent

Duration: 3 weeks

Activities:

- Implement Economic Gardening Impact Agent to analyze training, qualification, and advisory programmes; financing support outcomes; supply‑chain opportunities captured; supply/demand gaps addressed; new services/materials developed; ICV/local content enhancement; and SME revenue/market growth.

- Build Economic Gardening impact dashboards in Power BI and summary reports for MOU partners, linking to ICV dashboards and SAP ERP labor/financial data.

- Implement Stakeholder Closeout Engagement Agent to package final outcomes (ICV, sustainability, VE/lean, procurement performance, Economic Gardening impact) for communities, regulators, and partners.

- Configure feedback-collection workflows (stakeholder platform, social media analytics, surveys) to capture perceptions of project outcomes and areas for improvement.

### Milestone 7: Continuous Improvement Agent + Performance Analysis & Future Insights Agent + Client Closeout Reporting & Support Agent

Duration: 3 weeks

Activities:

- Implement Continuous Improvement Agent to orchestrate internal and external post‑project reviews, collect structured lessons learned, and push improvements into ML models, methodologies, procurement strategies, and ICV/Economic Gardening planning templates.

- Implement Performance Analysis & Future Insights Agent to run cross‑project analytics (schedule, cost, ICV, safety, sustainability, VE/lean, procurement, Economic Gardening) and derive strategic insights for future bids and execution strategies.

- Build Client Closeout Reporting Agent to generate interactive closeout reports and visualizations (3D/4D, dashboards) summarizing all key outcomes; integrate with Salesforce and 3DEXPERIENCE for client‑facing delivery and ongoing reference support.

- Align closeout outputs with Pre‑Contract “Bid Intelligence” and “Bids Preparation” agents so insights are reusable in future tender preparation.

### Milestone 8: Integration, Testing, UAT & Go‑Live for Closeout

Duration: 3 weeks

Activities:

- Integrate all 12 Closeout agents into the existing Central Orchestration Agent and Unified Dashboard, ensuring seamless linkage with Pre‑Contract and Execution agents.

- Run end-to-end Closeout simulations on one or more completed/pilot projects to validate documentation completeness, report accuracy, and Economic Gardening impact calculations.

- Conduct UAT workshops with Finance, ICV, Sustainability, Procurement, QA/QC, Economic Gardening, and Client‑facing teams; refine agents and reports based on feedback.

- Finalize production deployment, documentation, and knowledge transfer so client teams can operate Phase 3 independently and continuously reuse Closeout insights in future bids and projects.

Story point: Time required 5 months

- Closeout Requirements & Architecture Finalization - 1 week

- Platform Foundation Extension for Execution – 1 week

- Closeout Data Foundation & Integrations - 3 weeks

- Financial Closeout Agent + Final ICV Reporting Agent + Sustainability Reporting Agent – 3 weeks

- Value Engineering & Lean Outcomes Review Agent + Procurement Review & Lessons Learned Agent – 3 weeks

- Economic Gardening Impact Review Agent + Stakeholder Closeout Engagement Agent – 3 weeks

- Continuous Improvement Agent + Performance Analysis & Future Insights Agent + Client Closeout Reporting & Support Agent - 3 weeks

- Integration, Testing & Deployment – 3 weeks

Central Orchestration Agent (All Phases):

The platform uses a single Central Orchestration Agent that coordinates all AI agents across the Pre‑Contract, Contract Execution, and Closeout phases through one unified orchestration graph, rather than separate orchestrators per phase. This agent is implemented on top of the selected agent‑orchestration framework (LangGraph / CrewAI / ADK) and is responsible for task routing, state management, dependency handling, approvals, and exception management across the entire project lifecycle.

During Pre‑Contract, the Orchestration Agent sequences tender parsing, generative design, cost estimation, procurement planning, ICV/Economic Gardening planning, and bid preparation agents, ensuring that changes in one domain (e.g., design, quantities) automatically trigger recalculation of cost, schedule, ICV, and risk. In Contract Execution, the same orchestrator is extended to include the 13 Execution agents for dynamic project management, financial control, ICV monitoring, automation, safety, sustainability, methodology/VE/lean, procurement optimization, Economic Gardening, dashboards, and team support, enabling real‑time impact analysis between site events and commercial, ICV, and risk positions. In the Closeout phase, the orchestrator further manages the 12 Closeout agents covering documentation, quality/compliance, financial reconciliation, ICV and sustainability reporting, VE/lean outcomes, procurement review, Economic Gardening impact, stakeholder engagement, continuous improvement, performance insights, and client closeout reporting.

This single orchestration layer ensures end‑to‑end continuity:

- Handover from Pre‑Contract to Execution (4D and cost baselines, ICV plans, construction methodology, VE and sustainability targets, Economic Gardening objectives).

- Feedback from Execution to Closeout (actual progress, costs, ICV results, safety and sustainability metrics, realized VE and lean outcomes, procurement history, Economic Gardening KPIs).

- Reuse of Closeout insights in future tenders and execution strategies (win‑rate drivers, supplier performance, VE/lean playbooks, ICV/Economic Gardening impact patterns).

All cross‑phase changes (for example, a major scope variation raised during execution) are processed through the Central Orchestration Agent, which triggers the required recalculations and validations in the relevant agents (financials, schedule, ICV, procurement, sustainability, closeout reporting), while preserving human‑in‑the‑loop governance and a full audit trail.

Unified Centralized Dashboard (All Phases):

The solution provides a single Unified Dashboard Layer that aggregates outputs from all AI agents across Pre‑Contract, Contract Execution, and Closeout into one consolidated, role‑based interface. Rather than separate dashboards per phase, the same dashboard framework is extended with additional views and widgets as new agents are introduced.

In Phase 1 (Pre‑Contract), the dashboard focuses on tender and design readiness, cost status, procurement and ICV planning, risk forecasts, and bid‑submission health, leveraging BIM visuals, Power BI analytics, and orchestration status indicators. In Phase 2 (Contract Execution), the dashboard is expanded to include execution‑phase views: Progress and Status dashboards, Forecasting and Variance dashboards, Trend and Earned Value analytics, along with safety, sustainability, ICV, procurement, and methodology / VE / lean performance views driven by field data from Autodesk ACC/Build, Procore, SAP ERP, Ariba, Coupa, and IoT/robotics integrations. In Phase 3 (Closeout), the same Unified Dashboard adds closeout‑specific reports and KPIs for documentation completeness, quality and compliance verification, financial reconciliation, final ICV and sustainability outcomes, VE/lean results, procurement lessons learned, and Economic Gardening impact.

Users access all information through a single entry point, with navigation by phase and role (Pre‑Contract / Execution / Closeout views for Estimators, Planners, Project Managers, HSE, Sustainability, ICV, Procurement, Finance, Management, and Client stakeholders). Embedded Power BI visuals, BIM / Digital Twin views (Autodesk ACC, BIM Collaborate Pro, SYNCHRO, 3DS Max, AutoCAD Web/Mobile), and orchestration status indicators allow decision‑makers to drill from high‑level KPIs down to detailed agent outputs and underlying transactions, while preserving full auditability and traceability across the lifecycle.

Number of agents per phase:

The solution is implemented as a single, coordinated Multi‑Agent System (MAS) that operates consistently across all three phases of the project lifecycle: Pre‑Contract, Contract Execution, and Closeout. For clarity, agents are described per phase in this proposal, even though several logical capabilities (such as Stakeholder Engagement, Monitoring & Dashboards, and Economic Gardening) span multiple phases under the same implementation. Overlapping capabilities are implemented as single logical agents with phase‑specific responsibilities, orchestrated centrally to avoid duplication and to maintain full traceability across the lifecycle.

Phase 1 – Pre‑Contract

10 functional agents + 1 Central Orchestration Agent (already in our proposal):

- Bid Analysis & Collaboration Agent

- Smart & Sustainability Design Agent

- Bids Preparation Agent

- Project Financials Agent

- Project Management Planning Agent

- ICV & Economic Gardening Planning Agent

- Procurement Planning Agent

- Stakeholder Engagement Agent

- Monitoring, Control & Corrective Actions Agent

- Central Orchestration Agent + Unified Dashboard layer

Phase 2 – Contract Execution

13 functional agents

- Dynamic Project Management Agent

- Project Financials Execution Agent

- ICV Monitoring Agent

- Integrated Automation Agent

- Safety Enhancement Agent

- Sustainability Agent

- Construction Methodology, VE & Lean Agent

- Construction Statements & Client Reporting Agent

- Procurement Optimization Agent

- Subcontractors & Suppliers Economic Gardening Agent

- Stakeholder Engagement (Execution) Agent

- Monitoring, Control & Corrective Actions (Execution dashboards) Agent

- Team Support Agent

Phase 2 – Closeout

12 functional agents

- Closeout Documentation & Records Agent

- Quality & Compliance Verification Agent

- Financial Closeout Agent

- Final ICV Reporting Agent

- Sustainability Reporting Agent

- VE & Lean Outcomes Review Agent

- Procurement Review & Lessons Learned Agent

- Economic Gardening Impact Review Agent

- Stakeholder Closeout Engagement Agent

- Continuous Improvement Agent

- Performance Analysis & Future Insights Agent

- Client Closeout Reporting & Support Agent

Flow of agents:

Phase 1 – Pre‑Contract

Input: Tender documents, employer requirements, historical tenders, QS/supplier data, ICV policies, sustainability goals.

Key agent flow:

- Bid Intelligence & Collaboration parses tender + constraints.

- Smart Sustainability Design generates and tests design options.

- Bids Preparation consolidates scope, methodology, VE/lean/innovation story, pricing, and ICV/Economic Gardening narrative.

- Project Financials + PM Planning build cost and 4D schedule baselines and risk models.

- ICV/Economic Gardening Planning and Procurement Planning define local content strategy and BIM–SAP procurement approach.

- Stakeholder Engagement and Monitoring/Control agents keep pre-contract work on track and compliant.

Outputs passed forward: Agreed design and methodology, 4D and cost baselines, procurement and ICV strategies, VE/lean assumptions, Economic Gardening plan, bid commitments and construction statement.

Phase 2 – Contract Phase

Input: All Pre‑Contract outputs (4D schedule, cost baseline, methodology, ICV, VE/lean, Economic Gardening commitments).

Key agent flow:

- Dynamic Project Management uses Digital Twins + 4D schedule to track real-time progress and manage changes.

- Project Financials Execution tracks actual cost vs baseline; ICV Monitoring tracks local content in real time.

- Integrated Automation, Safety Enhancement, Sustainability, and Methodology/VE/Lean enforce how work is actually executed (robots, safety, energy, waste, new materials, modular, 3D printing, lean workflows).

- Procurement Optimization keeps BIM–SAP–SRM procurement aligned with JIT, TCO, and supplier‑risk principles.

- Economic Gardening agent runs training, advisory, financing support, opportunity matching, and impact tracking for local SMEs.

- Execution Monitoring & Dashboards + Team Support expose progress, risk, and performance to site and office users; Construction Statements Agent turns execution data into client‑facing reports.

Outputs passed forward: Final 4D and cost histories, realized VE/lean results, actual ICV and sustainability metrics, procurement performance data, Economic Gardening impact data, stakeholder and client feedback.

Phase 3 – Closeout Phase

Input: Execution data (progress, cost, ICV, sustainability, VE/lean, procurement, Economic Gardening, stakeholder records) + Pre-Contract baselines and commitments.

Key agent flow:

- Closeout Documentation & Quality/Compliance agents freeze and verify the as‑built record and compliance state.

- Financial Closeout, Final ICV Reporting, and Sustainability Reporting quantify how the project performed vs targets.

- VE & Lean Outcomes Review and Procurement Review analyze what worked, what did not, and why.

- Economic Gardening Impact Review quantifies local economic value (jobs, local content, SME growth) and MOU outcomes.

- Stakeholder Closeout Engagement + Client Closeout Reporting package all results into clear external communications and reports.

- Continuous Improvement + Performance Analysis & Future Insights convert everything into reusable patterns and model updates for future Pre‑Contract and Execution phases (better bid strategies, methods, suppliers).

AI Agents communicate through single Central Orchestration Agent:

All communication is through a single Central Orchestration Agent and a shared data/integration layer, rather than agents calling each other directly.

- Orchestration‑driven message flow

  - Each functional agent exposes well-defined inputs and outputs.

  - The Central Orchestration Agent (LangGraph / CrewAI / ADK) triggers agents in the correct order based on events.

  - Passes outputs from one agent as inputs to others via event payloads or shared data objects.

  - Manages retries, error handling, and human approvals (finance, CEO, compliance gates).

- Shared data & integration layer

  - All agents have read and write access to shared systems rather than operating in isolated silos.

  - This ensures any agent can “see” up‑to‑date truth without point‑to‑point integrations.

- Cross‑phase communication

  - When a design or method change is approved during Execution, Orchestrator notifies PM, Financials, ICV, Sustainability, Procurement, and Methodology/VE agents; all recomputed impact; dashboards update automatically.

  - At project completion, Orchestrator triggers Closeout agents; they pull final snapshots from Execution agents/systems, compute closeout metrics, and generate reports; Continuous Improvement and Performance Insights push patterns back to Pre‑Contract agents for the next bid cycle.